PROJECT PLAN Customer Churn Prevention System End-to-End MLOps ¦ Business Intelligence ¦ Data Science

| Tên dự án | Customer Churn Prevention System |
| --- | --- |
| Mục tiêu | Xây dựng hệ thống End-to-End MLOps dự đoán & ngăn chặn churn khách hàng với business impact thực tế |
| Thời gian | 8 - 10 tuần |
| Dataset | Telco Customer Churn (Kaggle) + Synthetic data (Faker) |
| Loại dự án | Data Science / MLOps / Business Intelligence |

# 1. Vision & Mục Tiêu Dự Án

Dự án không chỉ dừng lại ở việc train model churn prediction, mà xây dựng một hệ thống hoàn chỉnh có thể triển khai production thực tế: từ thu thập dữ liệu, phân tích, dự đoán, ra quyết định kinh doanh, đến monitoring liên tục.

## Câu hỏi dự án trả lời được

"Nếu có budget $5,000/tháng cho retention, nên dùng cho những ai để giữ được nhiều giá trị khách hàng nhất?"

Mục tiêu cụ thể:

- Dự đoán xác suất churn của từng khách hàng với AUC-ROC > 0.85

- Phân loại khách hàng vào các nhóm action phù hợp (Uplift Modeling)

- Tự động hóa toàn bộ pipeline từ ETL đến retraining (MLOps)

- Cung cấp dashboard cho business team theo dõi hàng ngày

- Giải thích được tại sao model đưa ra quyết định (SHAP Explainability)

# 2. Tech Stack & Công Cụ

## Infrastructure & DevOps

| Tool | Vai trò | Lý do chọn |
| --- | --- | --- |
| WSL2 | Môi trường Linux | Chạy Docker native trên Windows |
| Docker + Compose | Container hóa toàn bộ stack | Reproducible, deploy bằng 1 lệnh |
| Git + GitHub | Version control + Portfolio | CI/CD, showcase dự án |
| GitHub Actions | CI/CD cơ bản | Auto test khi push code |
| Pytest | Unit test | Test API + pipeline logic |

## Data Layer

| Tool | Vai trò | Lý do chọn |
| --- | --- | --- |
| PostgreSQL | Database chính | Lưu user profile, transactions, action logs |
| Redis | Feature Store | Real-time feature serving, low latency |
| Faker (Python) | Sinh synthetic data | Demo streaming events thực tế |

## ML & DS Core

| Tool | Vai trò | Lý do chọn |
| --- | --- | --- |
| LightGBM | Churn prediction model | Hiệu quả cao với tabular data, nhanh |
| Scikit-learn | Preprocessing + evaluation | Chuẩn industry cho ML pipeline |
| SHAP | Model explainability | Giải thích tại sao churn - business trust |
| CausalML | Uplift modeling | Phân nhóm Persuadables - tối ưu budget |
| Pandas / NumPy | Data manipulation | Feature engineering, EDA |

## MLOps Pipeline

| Tool | Vai trò | Lý do chọn |
| --- | --- | --- |
| MLflow | Experiment tracking + Model Registry | Chuẩn MLOps - version control model |
| Apache Airflow | Pipeline orchestration | Tự động hóa ETL + retraining |
| FastAPI | Model serving | REST API nhẹ, nhanh, auto-docs |
| Evidently AI | Drift detection + monitoring | Trigger auto-retrain khi data drift |
| Streamlit | Business dashboard | UI cho business team - không cần frontend skill |

Kafka KHÔNG được đưa vào dự án này. Bài toán churn là batch problem - Kafka phù hợp khi xử lý hàng triệu event/giây. Ghi chú trong README: "Hệ thống sẵn sàng tích hợp Kafka khi scale lên real-time streaming với hàng triệu users."

# 3. Kiến Trúc Hệ Thống

Hệ thống được thiết kế theo 4 layer rõ ràng, mỗi layer có trách nhiệm độc lập:

| Layer | Components |
| --- | --- |
| Data Layer | PostgreSQL (user profile, transactions, action_logs) + Redis (Feature Store) |
| Feature Pipeline | Airflow ETL: RFM features + Behavioral features -> Redis Feature Store |
| ML Pipeline | LightGBM Churn Model + SHAP + CausalML Uplift Model -> MLflow Model Registry |
| Serving & Action | FastAPI (/predict, /explain, /segment) -> Decision Engine -> Action Logs |
| Monitoring & UI | Evidently AI (drift) -> Trigger Airflow retrain + Streamlit Business Dashboard |

## Decision Engine Logic

Sau khi model trả về churn probability, Decision Engine kết hợp với Uplift Segment và CLV để ra quyết định action:

| Nhóm | Churn Prob | CLV | Uplift Segment | Action |
| --- | --- | --- | --- | --- |
| VIP sắp rời | > 0.7 | Cao | Persuadable | Voucher 20% + Goi dien CS |
| Thuong sap roi | > 0.7 | Thap | Persuadable | Email voucher 10% |
| VIP on dinh | < 0.3 | Cao | Sure Thing | Khong lam gi - tranh lam phien |
| Sleeping Dog | Trung binh | Bat ky | Sleeping Dog | Tuyet doi khong contact |
| Lost Cause | > 0.8 | Thap | Lost Cause | Bo qua - khong dang chi phi |
| Moi & Risk | > 0.5 | Tang | Persuadable | Onboarding email + huong dan |

# 4. Lộ Trình Thực Hiện (8 - 10 Tuần)

## Giai đoạn 1 — DS Core (Tuần 1-3)

Trái tim của dự án. Làm chắc phần này trước - đây là thứ được hỏi nhiều nhất trong phỏng vấn DS.

Tuần 1: Data & EDA

| Task | Deliverable | Tools |
| --- | --- | --- |
| Load & kham pha Telco dataset | EDA Notebook | Pandas, Seaborn |
| Phan tich churn rate theo segment | Insight report | Matplotlib |
| Xu ly missing values, outliers | Clean dataset | Scikit-learn |
| Phan tich tuong quan feature | Correlation heatmap | Phik, Seaborn |

Tuần 2: Feature Engineering & Baseline Model

| Task | Deliverable | Tools |
| --- | --- | --- |
| Tinh RFM features | Feature table | Pandas |
| Tinh behavioral features (tenure, usage) | Feature store v1 | Pandas, Redis |
| Train baseline model | Baseline metrics | LightGBM |
| Danh gia: AUC-ROC, F1, Precision-Recall | Evaluation report | Scikit-learn |
| SHAP values - giai thich model | Explainability dashboard | SHAP |

Tuần 3: Uplift Modeling

| Task | Deliverable | Tools |
| --- | --- | --- |
| Tim hieu & implement T-Learner | Uplift model v1 | CausalML |
| Phan nhom: 4 segments uplift | Segmentation logic | CausalML |
| So sanh Churn model vs Uplift model | Comparison report | Custom metrics |
| Tinh AUUC (Area Under Uplift Curve) | Uplift evaluation | CausalML |

## Giai đoạn 2 — MLOps Pipeline (Tuần 4-6)

Bien notebook thanh he thong production. Day la thu phan biet DS biet MLOps voi DS chi biet train model.

Tuần 4: MLflow + FastAPI

| Task | Deliverable | Tools |
| --- | --- | --- |
| Setup MLflow tracking server (Docker) | MLflow UI running | MLflow, Docker |
| Log experiments: params, metrics, artifacts | Experiment history | MLflow |
| Dang ky model vao Model Registry | Versioned model | MLflow |
| FastAPI /predict endpoint | REST API - churn probability | FastAPI |
| FastAPI /explain endpoint (SHAP) | Explainability API | FastAPI, SHAP |
| FastAPI /segment endpoint | Uplift segment API | FastAPI |
| Viet unit test cho API | Test coverage | Pytest |

Tuần 5: Airflow — Tự Động Hóa

| Task | Deliverable | Tools |
| --- | --- | --- |
| Setup Airflow (Docker) | Airflow UI running | Airflow, Docker |
| DAG 1: ETL hang ngay -> Redis Feature Store | etl_pipeline DAG | Airflow |
| DAG 2: Retrain model khi detect drift | retrain_pipeline DAG | Airflow, Evidently |
| DAG 3: Batch scoring toan bo user moi dem | batch_scoring DAG | Airflow |
| Ket noi Airflow -> MLflow auto log | Automated retraining | Airflow + MLflow |

Tuần 6: Decision Engine

| Task | Deliverable | Tools |
| --- | --- | --- |
| Xay dung Decision Engine logic | Python service | Python |
| Rule: Persuadable + CLV cao -> Voucher 20% | Action trigger | Custom logic |
| Rule: Lost Cause -> Flag cho team CS | Escalation logic | Custom logic |
| Rule: Sleeping Dog -> Suppress | Suppression logic | Custom logic |
| Luu action log vao PostgreSQL | Action history table | PostgreSQL |

## Giai đoạn 3 — Monitoring & Dashboard (Tuần 7-8)

Dam bao he thong khong bi xuong cap theo thoi gian va business team co cong cu de dung hang ngay.

Tuần 7: Monitoring

| Task | Deliverable | Tools |
| --- | --- | --- |
| Setup Evidently - detect Data Drift | Drift report | Evidently AI |
| Ket noi drift alert -> trigger Airflow retrain | Auto-retrain loop | Evidently + Airflow |
| Setup Prometheus + Grafana cho API metrics | Monitoring dashboard | Grafana (optional) |

Tuần 8: Streamlit Business Dashboard

| Task | Deliverable | Tools |
| --- | --- | --- |
| Trang overview: High Risk Today, CLV at Risk | Overview page | Streamlit |
| Top users can action ngay hom nay | Action list | Streamlit, PostgreSQL |
| Search user_id -> xem chi tiet + SHAP chart | User detail page | Streamlit, SHAP |
| Lich su action & ket qua (ROI dashboard) | Action history | Streamlit |
| Model performance theo thoi gian | Performance trend | Streamlit, MLflow |

# 5. Metrics Đánh Giá Thành Công

| Layer | Metric | Target |
| --- | --- | --- |
| Model | AUC-ROC | > 0.85 |
| Model | AUUC (Area Under Uplift Curve) | > Baseline random |
| Model | Precision @ Top 10% risk users | > 0.75 |
| Business | Predicted CLV saved vs Cost of vouchers | Positive ROI |
| System | FastAPI /predict latency | < 200ms |
| System | System uptime (Docker stack) | > 99% |
| MLOps | Auto-retrain khi drift score > threshold | Fully automated |

# 6. GitHub Repository & Deliverables

## Cau truc thu muc

customer-churn-prevention/

- data/           - Raw data, processed data

- notebooks/      - EDA, model training, uplift analysis

- src/

  - features/    - Feature engineering pipeline

  - models/      - LightGBM + CausalML training

  - serving/     - FastAPI endpoints

  - decision/    - Decision Engine logic

  - monitoring/  - Evidently + drift detection

- dags/           - Airflow DAGs

- dashboard/      - Streamlit app

- docker-compose.yml

- README.md

## README phai co

- Problem Statement: Tai sao churn prevention quan trong, business impact

- Architecture Diagram: So do he thong ro rang

- Demo GIF/Video: Luong tu batch scoring den dashboard

- Results: Model metrics + Business metrics (CLV saved)

- How to Run: docker-compose up la chay duoc toan bo

- Key Decisions: Giai thich tai sao chon tool nay, bo tool kia (vi du: tai sao khong dung Kafka)

# 7. Huong Mo Rong (Scale Up)

Nhung component co the them vao khi du an scale len production that su:

| Component | Khi nao them | Tool |
| --- | --- | --- |
| Real-time Event Streaming | Khi co hang trieu users & events/giay | Apache Kafka |
| Advanced Feature Store | Khi co nhieu team dung chung features | Feast |
| Model A/B Testing | Khi can compare 2 model tren production | MLflow + Custom logic |
| Cloud Deployment | Khi can scale infrastructure | AWS/GCP + Kubernetes |
| Advanced Monitoring | Khi can DevOps-grade observability | Grafana + Prometheus |

Muc tieu cuoi cung: Khong chi build model, ma tao ra cong cu ra quyet dinh kinh doanh co measurable business impact.